| Student Name | Christine Julliane Laure Reyes |
| --- | --- |
| Student Number | 2023103892 |
| Program | BS Data Science |
| Internship Company | Mapua University |
| Supervisor | Ms. Renilda Layno |
| Month Number | Week 7 – Week 12 |
| Date Range | May 22, 2026 – July 4, 2026 |

- Monthly Objectives

List the goals or tasks assigned for this month.

Objective 1: Extract, clean, and structure raw student data to serve as the backend data source. Objective 2: Design, develop, and deploy an interactive visual dashboard for the student portfolio project. Objective 3: Finalize system testing, debug integration issues, and draft comprehensive user documentation and maintenance guides.

- Activities and Tasks Completed

| Date | Task / Activity | Time Spent | Deliverables | Skills Developed |
| --- | --- | --- | --- | --- |
| May 22 – May 23 | Project scoping, requirement analysis, and initial dataset gathering. | 20 hours | Project outline, raw data repository | Requirements Gathering, Project Planning |
| May 25 – May 29 | Database schema design and extraction of backend student data sources. | 50 hours | Structured database schema, initial data extracts | Data Extraction, Database Management (SQL) |
| June 1 – June 5 | Extensive data cleaning, structuring, and formatting to ensure reliable information feeding. | 50 hours | Cleaned backend dataset ready for integration | Data Cleansing (Python/Pandas), Data Wrangling |
| June 8 – June 12 | UI/UX conceptualization and initial frontend setup for the visual dashboard. | 50 hours | Dashboard wireframes, initial UI interface | UI/UX Design, Data Visualization |
| June 15 – June 19 | Inserting structured data into the interface and linking backend with dashboard visuals. | 50 hours | Functional dashboard prototype | System Integration, API Handling |
| June 22 – June 26 | Extensive debugging, fixing visual anomalies, and stress-testing data loads. | 50 hours | Bug-free, optimized system | QA Testing, Troubleshooting |
| June 29 – July 3 | Finalizing the user guide, documenting the system architecture, and project handover prep. | 50 hours | Final Project Document, User Guide | Technical Writing, Communication |
| TOTAL | - | 320 hours | - | - |

- Learning and Skill Development

Over the course of this internship, I successfully developed a comprehensive Student Portfolio Project from the ground up. I learned how to handle messy, unstructured information by extracting and cleaning backend data sources so they could reliably feed into a user-facing interface. Translating raw data into a visual dashboard taught me how to balance technical backend architecture with user-friendly frontend design. Beyond the technical execution, I greatly improved my time management and adaptability by rendering extensive overtime hours to meet tight project deadlines. In terms of specific competencies, I gained advanced technical skills in data wrangling using Python and SQL, alongside database schema design and seamless data integration. I also familiarized myself with new tools and technologies, specifically advanced dashboard visualization platforms while establishing structured backend data pipelines. On a personal level, I developed critical soft skills, notably improving my time management under strict deadlines, adaptability, and independent problem-solving capabilities. From an industry perspective, my most valuable professional insight was realizing that a visually appealing dashboard is entirely useless without a rigorously cleaned and structured backend dataset to support it, cementing my understanding that data integrity is the true foundation of any successful data science product.

- Challenges and Solutions

The primary difficulty was dealing with inconsistencies and missing values during the initial data extraction phase, which caused visual anomalies when first linked to the dashboard. To address this, I implemented a more rigorous data-cleaning script in Python before inserting the data into the system, ensuring only structured and validated data reached the interface. Additionally, the compressed timeline was a major challenge, which I resolved by meticulously tracking my tasks, strictly adhering to my schedule, and willingly rendering overtime hours (including weekends) to ensure the project was delivered on time.

- Feedback Received

My supervisor commended the visual appeal and intuitive navigation of the final dashboard, noting that the data was presented in a highly readable and professional format. I was also praised for my strong work ethic and initiative to work overtime to ensure the project's completion. I was advised to ensure that my backend code and database structures are thoroughly commented on so that future developers or users can easily take over the system. Then, I dedicated my final week entirely to drafting a comprehensive User Guide and adding detailed, line-by-line documentation to my codebase to ensure long-term usability and easy maintenance for the university.

- Self-Assessment

Rate your performance and engagement this month (1 to 5, with 5 being the highest).

| Criteria | Rating | Comments |
| --- | --- | --- |
| Task Completion | 5 | Successfully delivered the fully functional Student Portfolio Project and all required documentation within the compressed timeline. |
| Initiative & Proactivity | 5 | Willingly rendered overtime and weekend hours to independently troubleshoot data integration bugs without needing constant supervision. |
| Communication | 4 | Kept my supervisor updated on my progress and effectively translated technical data into an easy-to-understand visual dashboard. |
| Time Management | 5 | Averaged 50-hour work weeks to successfully condense and complete the required 320 hours before the defense scheduling period. |
| Learning Engagement | 5 | Actively researched new data visualization techniques and applied them directly to the final system demo. |

- Supervisor’s Comments

Christine has shown exceptional dedication and technical capability during her internship. Despite the compressed timeframe, she took full ownership of the Student Portfolio Project, demonstrating strong proficiency in both backend data structuring and frontend dashboard visualization. Her willingness to render significant overtime to ensure the project was not only functional but polished speaks highly of her work ethic. She successfully translated complex data into a highly usable interface. The project is approved, and she has officially completed her 320 hours. Excellent work.